## Slide 1
ISBM College of Engineering, Nande, Pune
ACADEMIC YEAR 2026–27 | PROJECT REVIEW-II
Sales and Marketing Agent Development for Online Websites
An AI-powered multi-agent system for sales, marketing and lead qualification
STUDENT TEAM
1. Barade Kartik Yogiraj 2. Kaname Dnyaneshwari Dattatray 3. Bangar Sayali Hanumant
PROJECT SUPERVISION
Guide: Prof. Sangeeta Alagi Coordinator: Prof. Prajakta Puranik HOD: Prof. Kirti Randhe
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 1 of 16

## Slide 2
Content
Sr.no | Index
1 | Project viewpoint and Business Need
2 | Business Goal and Project Objectives
3 | End users and user interaction
4 | Product Cost and Resources Model
5 | Feasibility: Time, Cost and Technology
6 | Requirements within the project Scope
7 | Clearly Defined Project Scope
8 | Software and Hardware fit
9 | Milestone Structure & Project Timeline
10 | Project Risk Landscape
11 | Risk Prioritization & Backup Controls
12 | System Flow Supporting the Review
13 | Expected Deliverables & Project Outcome
14 | Conclusion
Slide 2 of 16

## Slide 3
PROJECT CONTEXT
Project Viewpoint & Business Need
The project is positioned as a business-automation solution for B2B QMS consultancy workflows.
The Business Viewpoint
A web-based AI system designed around customer interaction, sales support, marketing automation and lead management.
The Current Challenge
Manual technical inquiries, lead qualification and personalized campaign creation increase response time, workload and operational cost.
The Proposed Direction
Specialized Sales, Marketing and Lead Qualification agents work with LLMs, RAG and agent orchestration to automate the workflow.
Business mission alignment: faster customer response • better lead handling • personalized outreach • reduced repetitive work
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 3 of 16

## Slide 4
GOAL ALIGNMENT
Business Goal & Project Objectives
The goal is translated into measurable system capabilities and deliverables.
24/7 Pre-Sales
Automate routine customer interaction and consultation.
Lead Qualification
Extract budget, timeline and requirements and score prospects.
Marketing Automation
Generate tailored promotional copy, follow-ups and campaigns.
RAG Grounding
Use company knowledge to keep responses context-aware.
CRM Management
Store lead profiles, interaction history and analytics.
Operational Efficiency
Reduce repetitive manual pre-sales and marketing effort.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 4 of 16

## Slide 5
USERS
End Users & User Interaction
It define multiple user types with role-appropriate access and interactions.
Customers
Chat with AI agents, submit inquiries, receive recommendations and generate leads.
Sales Executives
Use qualified lead information, customer requirements and sales insights.
Marketing Managers
Generate campaign content, follow-ups and promotional messaging.
Business Owners / Admins
Access owner controls, lead records, analytics and agent activity.
Interaction model: responsive website + chat-based AI agents + authenticated owner environment
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 5 of 16

## Slide 6
COST PLANNING
Product Cost & Resource Model
The project specify technical resources but do not provide a fixed rupee budget.
Budget status
No exact production cost or project budget has been defined at this stage.
Therefore, a fixed ₹ amount should not be claimed without an approved deployment budget.
Development Resources
Developer workstation, VS Code/PyCharm, Git/GitHub, Postman and internet access.
AI / API Resources
LLM/API usage such as OpenAI, Gemini or other supported providers.
Data & Hosting
Database, vector database, deployment environment and cloud integration where required.
Cost Control
Modular architecture allows staged implementation and controlled use of external AI services.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 6 of 16

## Slide 7
FEASIBILITY
Feasibility: Time, Cost & Technology
The system is technically possible to build, while the final development time and cost may vary based on implementation needs.
T
Technical feasibility
React + FastAPI + Python + LLM + RAG + database technologies are explicitly supported by the project documents.
C
Cost feasibility
The stack supports open-source and API-based alternatives; an exact budget is not specified and must be finalized for deployment.
S
Schedule feasibility
The project is planned for phased implementation, with an aim to complete the development within 3–4 months.
Feasibility conclusion
A step-by-step development approach is feasible, while cost and completion time may vary according to the project needs.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 7 of 16

## Slide 8
REQUIREMENTS
Requirements Within the Project Scope
The functional requirements directly support the defined business problem and system purpose.
Customer Interaction
AI-powered conversational interaction with website visitors.
Sales Agent
Answers product/service questions and assists potential customers.
Marketing Agent
Creates personalized campaigns and marketing content.
Lead Qualification
Analyzes customer information and automatically scores leads.
RAG & Knowledge Base
Retrieves relevant information from company documents and FAQs.
Lead / CRM Management
Stores and manages customer and lead information.
Personalization
Uses industry, requirements, budget and timeline for tailored responses.
Analytics & Follow-up
Provides insights and generates follow-up messages.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 8 of 16

## Slide 9
SCOPE
Clearly Defined Project Scope
The scope is bounded around a web chatbot, specialized agents, knowledge grounding and lead management.
IN SCOPE
• Automate customer interaction using an AI-powered sales and marketing chatbot. • Qualify potential leads from customer queries and business requirements. • Generate personalized email and campaign content. • Use LLM + RAG for knowledge-grounded responses. • Integrate CRM storage for customer and lead information. • Provide a scalable web-based multi-agent system for business automation.
Scope boundary
The submitted scope centers on sales, marketing, lead qualification, RAG, CRM and web interaction.
Future extensions can be added through the modular architecture rather than expanding the core scope immediately.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 9 of 16

## Slide 10
TECHNICAL FIT
Software & Hardware Fit
The project can be developed and tested with the available software and hardware setup.
Software Stack
• Windows 10/11 or Ubuntu • React.js, HTML5, CSS3, Tailwind CSS • FastAPI + Python 3.11+ • LangChain / LangGraph / CrewAI • OpenAI GPT / Gemini / Llama • ChromaDB / Pinecone • PostgreSQL / MongoDB • Git, GitHub, Postman
Minimum Hardware
• Intel Core i5 / Ryzen 5 or above • 8 GB RAM minimum • 256 GB SSD • Integrated graphics acceptable • Stable broadband internet • 1366 × 768 display or higher
Compatibility & Security
• Chrome, Firefox, Edge, Safari • Responsive web interface • JWT authentication • Password encryption • HTTPS • Modular and scalable architecture • RAG to reduce unsupported responses
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 10 of 16

## Slide 11
EXECUTION PLAN
Milestone Structure & Project Timeline
The project will be developed phase by phase, with clear milestones for each stage.
Requirements & Knowledge Base
Finalize users, business requirements, FAQs and company documents.
01
Multi-Agent Backend
Implement Sales, Marketing and Lead Qualification agents with routing.
02
RAG & Data Layer
Connect ChromaDB/vector retrieval and PostgreSQL/MongoDB storage.
03
Web UI & Authentication
Build customer chat, owner login and management interface.
04
Testing & Validation
Test response quality, lead scoring, security and system flow.
05
Deployment & Demonstration
Package the application, validate end-to-end workflow and present prototype.
06
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 11 of 16

## Slide 12
RISK MANAGEMENT
Project Risk Landscape
A project-specific risk register can be organized across technical, operational, schedule and business dimensions.
Technical
LLM/API dependency; inaccurate or unsupported responses; agent integration complexity.
Operational
Knowledge-base quality, lead-data quality and consistency of CRM records.
Schedule
Integration and testing effort across UI, agents, RAG and database layers.
Business
User adoption, recurring AI/API costs and changing business requirements.
Risk focus: protect response quality, data integrity, integration stability and delivery continuity.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 12 of 16

## Slide 13
RISK RESPONSE
Risk Prioritization & Backup Controls
The following steps can help make the system more reliable and handle possible risks during development.
1
High-impact: AI response quality
Use RAG, verified company documents and controlled prompts; add validation before sensitive outputs.
2
High-impact: External API dependency
Keep the agent layer modular and support alternative LLM providers listed in the specifications.
3
Medium: Integration delays
Develop and test agents independently before final multi-agent orchestration.
4
Medium: Data quality
Validate lead fields and knowledge documents before CRM/RAG ingestion.
Backup principle: keep the system modular so one component can be isolated or replaced without redesigning the entire platform.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 13 of 16

## Slide 14
SYSTEM OVERVIEW
System Flow Supporting the Review
The architecture connects customer input, intent routing, RAG retrieval, specialized agents and CRM outputs.
Customer Website
Query / Lead Details
→
Intent Routing
Sales • Marketing • Lead
→
RAG Knowledge
Company docs • FAQs
→
Agent Layer
Context-aware processing
→
CRM / Reports
Lead records • Insights
Core idea
Specialized agents collaborate while RAG grounds responses in organization-specific information.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 14 of 16

## Slide 15
OUTCOME
Expected Deliverables & Project Outcome
The review is supported by a clear mapping from requirements to system outputs and business use.
Customer Experience
Context-aware AI chat responses, service guidance and personalized recommendations.
Sales & Lead Operations
Lead score, qualification status, requirement summary, customer profile and CRM records.
Marketing & Analytics
AI-generated emails, promotional content, follow-up messages, sales insights and activity reports.
Overall outcome: a modular web-based multi-agent platform for more organized sales, marketing and lead-management workflows.
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 15 of 16

## Slide 16
Thank You
Sales and Marketing Agent Development for Online Websites
ISBM College of Engineering, Nande, Pune — Dept. of AI & ML
Slide 16 of 16
The proposed Sales and Marketing Agent provides a structured AI-powered solution for automating customer interaction, sales support, marketing activities, and lead qualification. By combining specialized agents, LLMs, RAG, and CRM integration, the system aims to improve response quality and operational efficiency. The modular architecture supports phased development, testing, and future scalability. Overall, the project provides a practical foundation for organized, context-aware, and automated sales and marketing workflows.
Conclusion
SUMMARY